EDUCORE SERVICES AI IMPLEMENTATION ACTION PLAN

DOC-02: 180-Day Execution Schedule, Day 31 Cutover & 3-Year Horizon (v3.0)

AT-A-GLANCE EXECUTION SUMMARY • Primary Objective: Guide the phased rollout of the Educore AI Governance Framework across 180 days, execute the Day 31 Enterprise Tenant Cutover, and set the 3-Year Strategic Growth Horizon (2026–2029). • Key Milestone: Day 31 Enterprise Tenant Cutover switches all staff to pre-funded M365 Copilot Enterprise and Azure OpenAI tenants, closing statutory data leakage risks under the Zambian Data Protection Act. • Target Certification: ISO/IEC 42001:2023 AIMS accredited certification by Day 180 (audited by BSI / Schellman). • Steering Committee Contact: ai-governance@educore.ac.zm.

1. Executive Strategy & 180-Day Implementation Phasing

The implementation plan bridges immediate technical risk containment with long-term organizational transformation. The 180-day schedule is partitioned into 5 distinct phases:

Phase 1: Pre-Rollout Discovery Audit & Cutover Staging (Days 1–30)

Focuses on technical discovery, Purview SharePoint scoping, expense audits, deploying the 10-Question Survey, and compiling the ISO 42001 Asset Register. During Days 28–30, the Steering Committee reviews audit findings, verifies Entra ID SSO integration, and approves Purview container boundaries.

Day 31 Milestone: Enterprise Tenant Cutover Switch

On Day 31, Educore executes the network-wide cutover to the pre-funded enterprise tenants (Microsoft 365 Copilot Enterprise and Azure OpenAI Services). All staff and faculty transition directly to SSO-authenticated tools with zero model retraining, immediately eliminating shadow IT risks.

Phase 2: Statutory Zambian DPIA & Policy Codification (Days 31–60)

Executes the statutory Data Protection Impact Assessment (DPIA) under the Zambian Data Protection Act (No. 3 of 2021) for HR and Finance systems. Formally codifies the Statement of Applicability (SoA) and 6-Step AIIA SOP.

Phase 3: Enterprise Pilots & Governance Intake SLA (Days 61–90)

Launches controlled M365 Copilot pilots for Finance/Ops and Azure lesson tools for faculty. Operationalizes ai-governance@educore.ac.zm with a 24-hour intake SLA and conducts tailored literacy workshops.

Phase 4: Azure Socratic RAG Tutors & Assessment Modes (Days 91–120)

Deploys cloud-hosted Azure Socratic RAG tutors for students, embeds the 4 Assessment Use Modes across all school syllabi, and distributes the Parent Safety Disclosure Pack.

Phase 5: Accredited ISO 42001 Internal & External Audits (Days 121–180)

Conducts a whole-organization ISO 42001 internal audit, top-management review, and Stage 1 & Stage 2 external certification audits by an accredited Certification Body (BSI / Schellman).

2. Master RACI Deliverables Matrix

Accountability across the 180-day rollout is governed by the RACI matrix below (Responsible, Accountable, Consulted, Informed):

| Phase & Key Deliverable | Steering Comm | IT / DevOps | Finance / HR | Campus Heads / Faculty |
| --- | --- | --- | --- | --- |
| Phase 1: Pre-Rollout Discovery & PII Scans | Accountable | Responsible | Consulted | Informed |
| Day 31: Enterprise Tenant Cutover Switch | Accountable | Responsible | Informed | Informed |
| Phase 2: Statutory Zambian DPIA & SoA | Accountable | Consulted | Responsible | Informed |
| Phase 3: M365 Copilot & Azure Pilots | Accountable | Responsible | Responsible | Consulted |
| Phase 4: Socratic RAG & Assessment Modes | Accountable | Consulted | Informed | Responsible |
| Phase 5: ISO 42001 External Certification Audit | Accountable | Responsible | Responsible | Responsible |

3. Extended 3-Year Strategic Growth Horizon (2026–2029)

Following the 180-day initial rollout, Educore transitions into a 3-year strategic growth horizon (Trident Model) to achieve institutional AI maturity:

• Phase I: Foundation (Aug–Dec 2026) — Governance setup, pre-rollout discovery, baseline infrastructure, Day 31 tenant cutover, staff pilots, and ISO 42001 certification.

• Phase II: Controlled Testing & Build (Jan–Jun 2027) — Controlled departmental testing, Azure Socratic RAG knowledge assistants, staff literacy modules, and LTCES pre-pilot screening.

• Phase III: Curriculum & Workflow Integration (Aug 2027–Jun 2028) — Scaling successful workflows across all school subjects, embedding 4 Assessment Use Modes, and establishing departmental AI champions.

• Phase IV: AI-Enabled Educore Ecosystem (Aug 2028–Jun 2029) — Fully embedded, unobtrusive AI operating model, annual portfolio optimization, and continuous ISO 42001 surveillance audits.