Educore AI 180-Day Implementation Action Plan

Phased Operational Roadmap for ISO 42001 Certification & Enterprise Rollout

| DOCUMENT TITLE: | Educore AI 180-Day Implementation Action Plan |
| --- | --- |
| DOCUMENT REFERENCE: | EDU-AIMS-PLN-v1.0 |
| VERSION CONTROL: | Version 1.0 (Official Baseline Enterprise Release) |
| EFFECTIVE DATE & SCOPE: | 2026-10-01 ¦ Network-Wide (All Units, Campuses & Academies) |

1. Executive Summary & Phased Timeline

This operational action plan details the 180-day execution roadmap for establishing an accredited ISO/IEC 42001:2023 Artificial Intelligence Management System (AIMS) across Educore Services Limited. The roadmap balances whole-organization business operational controls (Finance, Procurement, IT, HR, Legal, Facilities) with academic learning transformation.

2. Step-by-Step 5-Phase Implementation Sequence

Phase 1: Governance Scaffolding & Pre-Rollout Audit (Days 1–30)

Step 1.1: Formalize Cross-Functional Steering Committee (Academic, IT/Security, Legal/Ops). Map Entra ID Clearance Tiers.

Step 1.2: Execute Technical CASB/DNS network traffic discovery for commercial AI endpoints.

Step 1.3: Deploy Purview Information Protection scanners across SharePoint Online using Zambian NRC regex matching.

Step 1.4: Deploy 10-Question Discovery Survey across Finance, Procurement, IT, HR, Admin, and Faculty.

Step 1.5: Compile official ISO 42001 AI System Inventory (AIMS Asset Register).

Phase 2: Policy Codification & 6-Step AIIA Protocol (Days 31–60)

Step 2.1: Publish Organizational AI Governance Policy v1.0 network-wide.

Step 2.2: Draft ISO 42001 Statement of Applicability (SoA) across all 38 Annex A controls.

Step 2.3: Operationalize 6-Step AI System Impact Assessment (AIIA) SOP and report template.

Step 2.4: Execute statutory Data Protection Impact Assessment (DPIA) under Zambian Act No. 3 of 2021.

Phase 3: Staff Pilots, Literacy Workshops & SLA Intake (Days 61–90)

Step 3.1: Deploy Tier A Administrative Pilot (M365 Copilot Enterprise) for Finance, HR, and Ops.

Step 3.2: Deploy Tier B Educator Pilot (Azure Lesson Planning) with mandatory Human-in-the-Loop review.

Step 3.3: Facilitate Michigan-Style AI Literacy Workshops via Educore Teacher Academies.

Step 3.4: Launch Governance Intake Portal (ai-governance@educore.ac.zm) with 24-hour intake SLA.

Phase 4: Student Socratic Rollout & Viva Voce Auditing (Days 91–120)

Step 4.1: Deploy Azure AI Socratic RAG tutors providing diagnostic study hints for students (Tier C).

Step 4.2: Operationalize Adelaide-model Declaration of Intellectual Ownership for student coursework.

Step 4.3: Execute 4-Vector Cognitive Bypass Audits (Artifact Sampling, System Guardrails, Viva Voce Defenses, Gradebook Benchmarking).

Phase 5: ISO 42001 Internal Audit & Certification (Days 121–180)

Step 5.1: Conduct comprehensive ISO 42001 Internal Audit across Clauses 4–10 and Annex A controls.

Step 5.2: Convene Top-Management Review (Clause 9.3) chaired by the CEO and Board Representative.

Step 5.3: Undergo Stage 1 Documentation Audit with accredited Certification Body (BSI/Schellman).

Step 5.4: Undergo Stage 2 Operational Audit and achieve official ISO/IEC 42001:2023 Certification.